Pilot Sprint — Daily Routine

10 working hours/day · coding + testing split · applies to each person, same day for both workstreams

Ground rules

Build in the morning, test the same afternoon — nothing waits overnight.

Every bug found in testing gets logged immediately, fixed same day if possible, and retested before day's end.

Testing time is not optional buffer — it is scheduled and protected, same as coding time.

End of day: today's carryover becomes tomorrow's first item, not a surprise.

Daily schedule

| Time | Block | What happens |
| --- | --- | --- |
| 9:00 – 9:30 | Kickoff (0.5h) | Review yesterday's carryover/open bugs. Set today's build target — one concrete, testable piece of scope. |
| 9:30 – 1:00 | Coding Block 1 (3.5h) | Build/finalize today's target. AI-assisted: prompt, review, integrate, set up config/data as needed. |
| 1:00 – 1:30 | Break | Lunch — not counted in the 10 working hours. |
| 1:30 – 4:00 | Testing Block 1 (2.5h) | Dedicated testing of what was just built. Run it like a user would. Log every discrepancy, crash, or bad output — no fixing yet, just find and log. |
| 4:00 – 6:00 | Coding Block 2 (2h) | Fix everything logged in Testing Block 1. Same-day close-out — nothing carries forward that can be fixed today. |
| 6:00 – 7:00 | Testing Block 2 / Retest (1h) | Confirm today's fixes hold. Spot-check yesterday's fixes still pass (regression). Log anything still open. |
| 7:00 – 7:30 | Wrap-up (0.5h) | Update the pilot checklist/runbook with what passed today. Write tomorrow's build target while it's fresh. |

Time split

| Activity | Hours / day |
| --- | --- |
| Coding (build + fix) | 5.5h (55%) |
| Testing (first pass + retest) | 3.5h (35%) |
| Kickoff / wrap-up / planning | 1.0h (10%) |

Note: with two people running this in parallel on different workstreams (e.g. one on core engines, one on data pipeline / Email Assistant / Collections Agent / price forecasting per the week's focus), stagger Testing Block 1 by ~30 minutes between the two so you can spot-check each other's build before the shared Coding Block 2.