Pilot Readiness Checklist

Goal: no technical glitch by go-live. Accuracy of forecasts/numbers is a pilot question, not a pre-pilot one — not checked here.

Week 1–2  —  Core Platform

☐  Environment/tenant config finalized  — pricing tier, billing rules, ERCOT settings, access/roles

☐  Data-import pipeline built & validated  — meters, customers, contracts, rate structures

☐  Sales / Enrollment dry run passes clean  — no crashes, output matches expected

☐  Billing Engine dry run passes clean  — EDI ingestion → tax → invoice, invoice numbers reconcile

☐  Portfolio / hedge book loaded correctly  — no data mismatches against source

☐  Monitoring checkpoints running clean  — all 4 nightly checks executing against pilot's settlement zone

☐  MTM manual-entry flow tested end-to-end  — price entry → calculate → summary/by-deal all working

☐  All Week 1–2 bugs closed or logged with an owner  — nothing silently dropped

Week 3  —  Email Assistant + Collections Agent

☐  Email Assistant approval queue live inside ORBIC  — not the standalone pipeline

☐  Draft → approve/deny → send flow tested  — no dropped sends, no duplicate sends

☐  LLM_AGENT actions logged & traceable  — full audit trail on every automated action

☐  Collections Agent wired to real collections actions  — payment plans, escalations — reusing the approval-queue pattern

☐  Collections Agent approve/send flow tested  — same rigor as Email Assistant

☐  Edge cases handled without crashing  — empty queue, malformed input, duplicate items

Week 4  —  Price Forecasting

☐  Price formula wired into the existing forecast layer pipeline  — no new infrastructure needed

☐  Formula executes without error on real historical data  — backtest run completes clean

☐  Bad/missing input handled gracefully  — does not crash or stall the forecast pipeline

☐  Output feeds correctly into Portfolio/MTM  — downstream calculations unaffected by bad values

☐  Explicitly flagged as unvalidated for accuracy  — “monitor during pilot,” not “proven” — do not sign off on this as done

Cross-cutting  —  Go-Live Readiness

☐  Full regression pass across all four areas together  — not just tested individually

☐  Runbook written  — go-live checklist + rollback plan

☐  Training materials ready for the pilot REP's staff

☐  Config frozen  — no further changes without sign-off

☐  Pilot success criteria defined & agreed with the REP  — accuracy thresholds, uptime, specific KPIs

☐  Data-handover dependency flagged separately  — on the REP's side, outside your control — track but don't own

Use alongside the Daily Routine doc: each day's Testing Block should map back to one or more unchecked items here, so progress is visible item-by-item, not just day-by-day.